# CasaDiag Backend Implementation Plan

Complete Project Execution Plan - MVP by January 31, 2026

| Version: | 2.0 (Updated with Client Feedback) |
| --- | --- |
| Date: | January 8, 2026 |
| Project: | www.micasaverde.es |
| Client: | Jose Francisco Castillo Miras |
| Deadline: | January 31, 2026 (23 days) |
| Status: | READY TO START |

# CRITICAL CLIENT REQUIREMENTS

These requirements MUST be implemented exactly as specified:

| Requirement | Implementation Detail |
| --- | --- |
| 1. DOCX Template Only | Client provides DOCX template with placeholders. GPT returns ONLY structured JSON. Backend merges JSON + DOCX → PDF. NO free-form text generation. |
| 2. Manual Signature | NO automatic PDF signing. Client (Jose Francisco) reviews draft, signs manually with external tool, then delivers. |
| 3. Quantified Metrics | Crack width in mm, moisture signals, confidence percentages. NO generic statements. |
| 4. Vision Module | Dedicated OpenAI Vision analysis BEFORE diagnosis. Extract technical features from images. |
| 5. Two Payment Tiers | PDF Report: 90 EUR + 21% IVA = 108.90 EUR ¦ PDF + Printed: 140 EUR + 21% IVA = 169.40 EUR |
| 6. Authorization First | Stripe authorization (card validated, NOT charged). Capture ONLY after PDF delivered. |
| 7. Re-evaluation Loop | When new evidence uploaded, GPT re-analyzes ALL evidence and updates diagnosis. |
| 8. User Data Mandatory | Collect full name, DNI, property address, phone, WhatsApp, email BEFORE payment link. |
| 9. MBE/MBC Upload | Admin can upload Excel files with construction cost modules. |
| 10. Non-Compete Clause | 12 months no competition, no client poaching after completion. |

# IMPLEMENTATION TIMELINE - 3 WEEKS

## Week 1: January 8-14 (Backend Foundation)

| Days | Dates | Tasks |
| --- | --- | --- |
| Day 1-2 | Jan 8-9 | NestJS setup, PostgreSQL, Prisma schema |
| Day 3-4 | Jan 10-11 | Database models, migrations |
| Day 5-6 | Jan 12-13 | Cloudflare R2, Evidence upload |
| Day 7 | Jan 14 | OpenAI Vision integration |

## Week 2: January 15-21 (GPT & Diagnosis)

| Days | Dates | Tasks |
| --- | --- | --- |
| Day 8-9 | Jan 15-16 | OpenAI GPT Assistant setup, Master prompt |
| Day 10-11 | Jan 17-18 | Chat message handling, Function calling |
| Day 12-13 | Jan 19-20 | DOCX template merge, PDF generation |
| Day 14 | Jan 21 | Re-evaluation loop, Confidence tracking |

## Week 3: January 22-31 (Payments, Admin, Deploy)

| Days | Dates | Tasks |
| --- | --- | --- |
| Day 15-16 | Jan 22-23 | Stripe integration (2 tiers), Webhooks |
| Day 17-18 | Jan 24-25 | Admin panel API, Draft generation |
| Day 19-20 | Jan 26-27 | MBE/MBC Excel upload, Email service |
| Day 21-23 | Jan 28-30 | Frontend integration, Testing |
| Day 24-31 | Jan 31 | Bug fixes, Deployment, Documentation |

# SYSTEM ARCHITECTURE

## Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Backend | NestJS + TypeScript | Enterprise framework |
| Database | PostgreSQL + Prisma | Relational DB with ORM |
| AI - Chat | OpenAI Assistants API | GPT-4o with function calling |
| AI - Vision | OpenAI Vision API | Image analysis for pathologies |
| Storage | Cloudflare R2 | S3-compatible file storage |
| Payments | Stripe | Authorization + capture flow |
| Email | Resend | Transactional emails |
| Reports | python-docx + LibreOffice | DOCX merge → PDF |
| Hosting | Hetzner VPS (91.98.167.120) | Already configured |

## Data Flow Summary

1. User uploads photo/video → Stored in R2

2. OpenAI Vision analyzes → Extract technical features (crack width, humidity type)

3. User chats with GPT → GPT sees vision analysis + conversation history

4. GPT generates STRUCTURED JSON diagnosis → Max 2-3 hypotheses with confidence %

5. User provides personal data → Stored in database

6. User selects payment tier → Stripe authorization created (NOT captured)

7. Admin reviews case → Generates draft PDF from DOCX template

8. Admin signs PDF manually → External digital signature tool

9. Admin delivers → Email sent + Payment captured

10. Case complete

# DATABASE SCHEMA (Prisma)

## Core Tables

| Table | Contents |
| --- | --- |
| Case | Main case/expediente: user profile, state, user data, diagnosisJson, overall confidence |
| Evidence | Uploaded files: type, filename, R2 storage key, visionAnalysis JSON |
| Message | Chat history: role (user/assistant), content, attachments, OpenAI message ID |
| Payment | Payment info: selected option, amounts, Stripe IDs, status, timestamps |
| ConstructionCost | MBE/MBC modules: type, Excel data as JSON, upload timestamp |
| DiagnosisHistory | Diagnosis changes: JSON, confidence, reason, timestamp |

## State Machine (6 States)

| State | Description |
| --- | --- |
| S0_WELCOME | Initial greeting, explain evidence requirements |
| S1_EVIDENCE_CHECK | Validate photo/video quality, request improvements if needed |
| S2_PREDIAGNOSIS | Generate structured JSON diagnosis |
| S3_DATA_COLLECTION | Collect user personal data (name, DNI, address, phone, email) |
| S4_PAYMENT_AUTH | Create Stripe link, user authorizes payment |
| S5_PDF_DELIVERY | Admin review, manual signing, delivery, payment capture |

# API ENDPOINTS

## Cases API

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/cases | Create new case |
| GET | /api/cases/:id | Get full case with all data |
| GET | /api/cases/:id/state | Get current state only |
| POST | /api/cases/:id/message | Send message to GPT |
| GET | /api/cases/:id/messages | Get conversation history |
| POST | /api/cases/:id/re-evaluate | Trigger diagnosis re-evaluation |

## Evidence API

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/cases/:id/evidence | Upload file (multipart/form-data) |
| DELETE | /api/cases/:id/evidence/:eid | Delete evidence file |
| GET | /api/cases/:id/evidence | List all evidence for case |
| POST | /api/cases/:id/evidence/:eid/analyze-vision | Trigger Vision analysis |

## Payments API

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/payments/create-link | Create Stripe payment link |
| POST | /api/payments/webhook | Stripe webhook handler |
| GET | /api/payments/:id/status | Check payment status |
| POST | /api/admin/cases/:id/capture-payment | Capture authorized payment (admin only) |

## Admin API

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/admin/pending | List pending cases awaiting review |
| GET | /api/admin/cases/:id | Get full case for review |
| POST | /api/admin/cases/:id/generate-draft | Generate draft PDF from DOCX template |
| POST | /api/admin/cases/:id/mark-signed | Mark PDF as manually signed |
| POST | /api/admin/cases/:id/deliver | Send email + capture payment + mark complete |
| POST | /api/admin/cases/:id/reject | Reject case + refund payment |
| POST | /api/admin/construction-costs/upload | Upload MBE/MBC Excel file |
| GET | /api/admin/construction-costs | List uploaded cost modules |

# OPENAI GPT INTEGRATION

## GPT Assistant Configuration

Model:

gpt-4o (has vision capabilities)

Tools (Function Calling):

1. update_diagnosis_json - Returns structured diagnosis JSON only

2. request_evidence_improvement - Ask for better photos/videos

## Master Prompt (Spanish) - Key Points

TONO: Neutral, riguroso, practico. Sin alarmismo ni condescendencia.

ESTRUCTURA: Solo genera JSON estructurado via update_diagnosis_json.

HIPOTESIS: Maximo 2-3, siempre con % de confianza y justificacion.

CUANTIFICACION: Grietas en mm, humedades con senales especificas.

PRUDENCIA: Si falta informacion, indicalo en "limitations".

RE-EVALUACION: Si usuario sube nueva evidencia, actualiza diagnostico completo.

## Diagnosis JSON Structure

| Field | Description |
| --- | --- |
| preliminary_diagnosis_summary | Brief summary (1-2 sentences) |
| hypotheses[] | Array of 2-3 hypotheses with confidence_percentage + justification |
| crack_parameters | width_mm, pattern, location (or null if no cracks) |
| moisture_signals[] | Specific observable signs |
| recommended_tests[] | Thermal camera, crack gauge, hygrometer, etc. |
| urgency_level | baja / media / alta |
| risks[] | Short-term risks if not addressed |
| recommendations[] | Practical next steps |
| limitations[] | What was NOT inspected or measured |
| overall_confidence_percentage | 0-100% overall diagnosis confidence |

# OPENAI VISION ANALYSIS

## Vision Analysis Process

1. User uploads photo/video → Saved to R2

2. Backend immediately calls OpenAI Vision API

3. Vision extracts technical features from image

4. Store visionAnalysis JSON in Evidence table

5. When user sends next message, GPT receives vision analysis in context

## Vision Analysis Output Fields

| Field | Values |
| --- | --- |
| crack_detected | true/false |
| crack_width_estimate | 0.3-0.5mm or null |
| crack_pattern | vertical / horizontal / diagonal / reticular |
| crack_location | Description of where in image |
| humidity_visible | true/false |
| humidity_type | condensacion / capilaridad / filtracion |
| humidity_extent | localizada / extendida |
| mold_present | true/false |
| structural_elements_visible[] | muro de carga, forjado, etc. |
| image_quality.lighting | poor / acceptable / good |
| image_quality.clarity | blurred / acceptable / sharp |
| overall_usability | insufficient / acceptable / good |
| improvement_suggestions[] | Specific requests for better evidence |

# STRIPE PAYMENT FLOW

## Payment Tiers

| Service | Base | VAT | Total |
| --- | --- | --- | --- |
| Option 1: PDF Report | 90 EUR base | 18.90 EUR VAT (21%) | 108.90 EUR total |
| Option 2: PDF + Printed Delivery | 140 EUR base | 29.40 EUR VAT (21%) | 169.40 EUR total |

## Authorization → Capture Flow

| Step | Action | Details |
| --- | --- | --- |
| Step 1 | User selects payment tier | GPT presents options |
| Step 2 | Backend creates PaymentIntent | capture_method: manual (do NOT charge yet) |
| Step 3 | User authorizes payment | Card validated, amount held, NOT charged |
| Step 4 | Stripe webhook fires | payment_intent.amount_capturable_updated |
| Step 5 | Backend updates status | authorized, move to S5_PDF_DELIVERY |
| Step 6 | Admin reviews case | Generates draft PDF, signs manually |
| Step 7 | Admin clicks Deliver | Email sent, payment.capture() called, NOW charged |
| Step 8 | Case complete | User received PDF, payment captured |

CRITICAL:

Payment is ONLY captured after PDF is delivered. User never charged before receiving report.

# DOCX TEMPLATE → PDF REPORT

## Report Generation Process

1. Admin clicks "Generate Draft"

2. Backend loads client-provided DOCX template

3. Backend merges diagnosis JSON into template placeholders

4. Save filled DOCX to temp folder

5. Convert DOCX → PDF using LibreOffice headless

6. Upload PDF to R2 as draft_report.pdf

7. Return signed URL to admin

8. Admin downloads, reviews, edits if needed

9. Admin signs PDF with external digital signature tool

10. Admin uploads signed PDF back to system

11. Admin clicks "Deliver" → Email sent + Payment captured

## Required Libraries

| Library | Purpose |
| --- | --- |
| pizzip | Parse DOCX files |
| docxtemplater | Merge data into DOCX templates |
| LibreOffice | Convert DOCX → PDF (command-line) |

## Template Placeholder Examples

| Placeholder | Description |
| --- | --- |
| {{case_id}} | Unique case identifier |
| {{date}} | Report generation date |
| {{full_name}} | User full name |
| {{dni}} | DNI/NIE number |
| {{property_address}} | Property address |
| {{summary}} | Diagnosis summary |
| {{#hypotheses}}...{{/hypotheses}} | Loop over hypotheses array |
| {{urgency_level}} | baja/media/alta |
| {{overall_confidence}} | Confidence percentage |

NOTE:

Client (Jose Francisco Castillo Miras) will provide the actual DOCX template by January 10, 2026.

# RE-EVALUATION LOOP

## When Re-evaluation Happens

User at S2_PREDIAGNOSIS uploads new evidence

User explicitly requests re-evaluation

Admin requests re-analysis

## Re-evaluation Process

1. New evidence uploaded → Vision analysis runs automatically

2. Backend calls /api/cases/:id/re-evaluate

3. Prepare vision analysis summary from ALL evidence

4. Send to GPT: "Nueva evidencia disponible. Re-evalua diagnostico completo."

5. GPT reviews ALL evidence + previous diagnosis

6. GPT calls update_diagnosis_json with revised hypotheses

7. Backend saves new diagnosis + saves to DiagnosisHistory table

8. Frontend shows updated diagnosis with notification

9. User sees: "Diagnostico actualizado basado en nueva evidencia"

IMPORTANT:

Keep diagnosis history for audit trail. Client can see how diagnosis evolved.

# ADMIN PANEL

## Admin Features

| Feature | Description |
| --- | --- |
| Pending Queue | List cases awaiting review (S5_PDF_DELIVERY state) |
| Case Detail View | Full case: evidence, conversation, diagnosis, user data |
| Evidence Viewer | View all uploaded photos/videos with vision analysis |
| Conversation History | Read full GPT chat transcript |
| Diagnosis Review | Review JSON diagnosis with confidence scores |
| Generate Draft | Merge DOCX template → PDF draft |
| Manual Signature | Download draft, sign externally, upload signed version |
| Deliver Report | Send email + capture payment + mark complete |
| Reject Case | Reject with reason + refund payment |
| MBE/MBC Upload | Upload Excel files with construction costs |

## Admin Workflow Example

1. Admin logs in → JWT authentication

2. Sees "3 pending cases" in queue

3. Clicks case #123 → Full details loaded

4. Reviews 5 photos + vision analysis

5. Reads GPT conversation

6. Reviews diagnosis JSON (80% confidence, 2 hypotheses)

7. Clicks "Generate Draft" → PDF created in 10 seconds

8. Downloads draft_report_123.pdf

9. Reviews report, makes minor edits in PDF editor

10. Signs PDF with digital signature (external tool)

11. Uploads signed_report_123.pdf

12. Clicks "Deliver" → Email sent, payment captured

13. Case marked complete

# ENVIRONMENT VARIABLES

| Variable | Value / Description |
| --- | --- |
| DATABASE_URL | postgresql://user:pass@localhost:5432/casadiag |
| OPENAI_API_KEY | sk_V2_hgu_keRofxKWRnZ_qirqDbXQ3NxeHgGDPxqbYrMJ0mohpupu |
| OPENAI_ASSISTANT_ID | asst_xxx (created during setup) |
| R2_ACCOUNT_ID | Cloudflare account ID |
| R2_ACCESS_KEY_ID | Cloudflare R2 access key |
| R2_SECRET_ACCESS_KEY | Cloudflare R2 secret key |
| R2_BUCKET_NAME | casadiag-evidence |
| R2_PUBLIC_URL | https://evidence.micasaverde.es |
| STRIPE_SECRET_KEY | sk_live_xxx or sk_test_xxx |
| STRIPE_WEBHOOK_SECRET | whsec_xxx |
| RESEND_API_KEY | re_xxx |
| APP_URL | https://www.micasaverde.es |
| PORT | 3001 |
| ADMIN_USERNAME | admin |
| ADMIN_PASSWORD | secure_password |
| JWT_SECRET | random_secret_key_here |

# DEPLOYMENT TO VPS

## VPS Information

| Item | Value |
| --- | --- |
| IP Address | 91.98.167.120 |
| OS | Ubuntu 22.04 |
| Domain | www.micasaverde.es |
| Frontend Port | 80 (Nginx) |
| Backend Port | 3001 |
| Database | PostgreSQL (local) |

## Deployment Steps Summary

1. Install PostgreSQL on VPS

2. Create database and user

3. Clone backend repository to /var/www/casadiag-backend

4. Install Node.js dependencies: npm install

5. Create .env file with all environment variables

6. Run Prisma migrations: npx prisma migrate deploy

7. Build backend: npm run build

8. Install LibreOffice for PDF conversion

9. Install PM2 process manager: npm install -g pm2

10. Start backend with PM2: pm2 start dist/main.js

11. Configure Nginx reverse proxy for /api routes

12. Update frontend to point to backend API

13. Test end-to-end flow

14. Set up PM2 to restart on server reboot

# TESTING CHECKLIST

## Critical User Flows

| Flow | Test Scenario |
| --- | --- |
| Happy Path | User completes full flow: upload → diagnosis → payment → admin review → delivery |
| Re-evaluation | User uploads additional evidence, diagnosis updates correctly |
| Insufficient Evidence | Vision detects poor quality, GPT requests improvements |
| Payment Tier 1 | User selects PDF only, pays 108.90 EUR |
| Payment Tier 2 | User selects PDF + printed, pays 169.40 EUR |
| Admin Review | Admin reviews case, generates draft, signs, delivers |
| Admin Rejection | Admin rejects case, payment refunded, email sent |
| Email Delivery | Report email delivered with PDF attachment |
| MBE/MBC Upload | Admin uploads Excel file successfully |

## Edge Cases to Test

User uploads 10 photos (max limit)

User uploads 200MB total (max limit)

User uploads unsupported file type (should reject)

GPT confidence very low (<30%) - should request more evidence

Payment fails during authorization - should show error

Webhook received multiple times - should be idempotent

DOCX template has missing placeholder - should handle gracefully

LibreOffice conversion fails - should retry and alert admin

# COST BREAKDOWN

## Development Hours

| Phase | Hours |
| --- | --- |
| Week 1: Backend Foundation | 40 hours |
| Week 2: GPT Integration | 40 hours |
| Week 3: Payments + Admin + Deploy | 40 hours |
| TOTAL DEVELOPMENT | 120 hours |

## Monthly Operating Costs

| Service | Cost | Notes |
| --- | --- | --- |
| Hetzner VPS | 5 EUR | Already configured |
| PostgreSQL | 0 EUR | Self-hosted |
| Cloudflare R2 | 2-5 EUR | Based on storage usage |
| OpenAI API | 50-100 EUR | Depends on usage volume |
| Stripe Fees | 1.4% + 0.25 EUR | Per transaction only |
| Resend Email | 0-20 EUR | Free tier: 3000 emails/month |
| TOTAL | 60-130 EUR/month | Variable based on usage |

## Per-Transaction Costs

For a 108.90 EUR transaction:

| Item | Cost | Details |
| --- | --- | --- |
| Stripe Fee | ~1.77 EUR | 1.4% + 0.25 EUR |
| OpenAI (conversation + vision) | ~0.20 EUR | ~10 messages + 3 images |
| Email | ~0.001 EUR | Negligible |
| TOTAL PER TRANSACTION | ~2 EUR |  |
| NET REVENUE | ~107 EUR | After costs |

# RISKS & MITIGATION

| Risk | Impact | Mitigation | Status |
| --- | --- | --- | --- |
| Client doesnt provide DOCX template | HIGH | Request by Jan 10, provide sample template | PENDING |
| OpenAI API rate limits | MEDIUM | Implement retry with exponential backoff | PLANNED |
| Vision analysis inaccurate | MEDIUM | Test with real pathology images, adjust prompt | PLANNED |
| Payment authorization fails | HIGH | Test thoroughly in Stripe test mode | PLANNED |
| Timeline slippage | HIGH | Daily progress tracking, cut non-essential features | MITIGATED |
| LibreOffice conversion fails | MEDIUM | Add retry logic, fallback to Puppeteer | PLANNED |
| Admin credentials leaked | HIGH | Use strong password, JWT with expiry | PLANNED |

# MVP SUCCESS CRITERIA

MVP is considered COMPLETE when all these items are checked:

☐ User can create case and select profile

☐ User can upload photos/videos (max 10 photos + 2 videos)

☐ OpenAI Vision analyzes images automatically

☐ User can chat with GPT assistant

☐ GPT returns ONLY structured JSON (no free-form text)

☐ GPT generates max 2-3 hypotheses with confidence percentages

☐ Re-evaluation works when new evidence uploaded

☐ User can provide personal data (name, DNI, address, phone, email)

☐ User can select payment tier (PDF or PDF+printed)

☐ Stripe authorization works (card validated, NOT charged)

☐ Admin can view pending cases queue

☐ Admin can review full case details

☐ Admin can generate draft PDF from DOCX template

☐ Admin can mark PDF as manually signed

☐ Admin can deliver report (email + payment capture)

☐ Payment capture works correctly

☐ Email with PDF attachment sent

☐ Admin can reject case with refund

☐ Admin can upload MBE/MBC Excel files

☐ Frontend integrated with backend API

☐ System deployed to production VPS

☐ HTTPS working on www.micasaverde.es

☐ Jose Francisco can use admin panel

# NON-COMPETE CLAUSE

The following agreement terms MUST be included in the contract:

## 1. No Competition

The Developer agrees NOT to create, develop, offer, or participate in any similar diagnostic services for building pathologies in Spain for a period of 12 months following project completion (after January 31, 2026).

## 2. No Client Poaching

The Developer agrees NOT to contact, solicit, acquire, or engage with any clients from this project or from Jose Francisco Castillo Miras ecosystem for a period of 12 months following project completion.

## 3. Confidentiality

The Developer agrees to keep confidential all technical implementations, GPT prompts, DOCX templates, business logic, pricing strategies, and any proprietary information related to this project. This confidentiality obligation continues indefinitely.

## 4. Intellectual Property

All code, documentation, prompts, templates, and deliverables created for this project are the exclusive property of Jose Francisco Castillo Miras.

# COMMUNICATION PLAN

| Frequency | Description |
| --- | --- |
| Daily Updates | End of day summary: what was completed, what is next, any blockers |
| Weekly Milestones | End of Week 1, Week 2, Week 3 comprehensive reviews |
| Urgent Blockers | Immediate notification if stuck or critical issue |
| Template Request | Request DOCX template from client by January 10, 2026 |
| Mid-Project Check | January 20 - verify on track for deadline |
| Final Demo | January 31 - complete system demonstration to client |

# PROJECT CONTACTS

| Role | Name/Value | Notes |
| --- | --- | --- |
| Client | Jose Francisco Castillo Miras | Qualified Building Technician |
| Project | CasaDiag - Building Pathology Diagnosis |  |
| Domain | www.micasaverde.es |  |
| VPS IP | 91.98.167.120 | Hetzner |
| Deadline | January 31, 2026 | 23 days from start |
| Status | READY TO START | Awaiting confirmation to begin |

=== END OF IMPLEMENTATION PLAN ===

This document serves as the complete reference for the CasaDiag backend implementation.

Keep this document updated throughout the project.